Appendix A: Project Timeline (Gantt Chart Overview)

Incremental SDLC — Sewamandu Home Services Platform

| Activity | Sprint 1 (Jun 2025) | Sprint 2 (Jul 2025) | Sprint 3 (Early Jun 2026) | Sprint 4 (Mid Jun 2026) | Sprint 5 (Jul–Aug 2026) |
| --- | --- | --- | --- | --- | --- |
| Project Setup, Structure & DB Schema | ✓ |  | ✓ |  | ✓ |
| Authentication & Session Management | ✓ | ✓ |  | ✓ |  |
| Admin Dashboard & Provider Verification | ✓ | ✓ | ✓ |  |  |
| Customer & Provider Dashboards | ✓ |  | ✓ | ✓ | ✓ |
| Service Catalog & Booking Workflow |  | ✓ | ✓ | ✓ | ✓ |
| Reviews, Ratings & Feedback Loop |  |  | ✓ | ✓ |  |
| Email OTP, 2FA & Notifications |  | ✓ |  | ✓ | ✓ |
| Wallet, Maps & Payment Integration |  |  |  | ✓ | ✓ |
| UI/UX Polish, Testing & Deployment |  |  | ✓ |  | ✓ |

Table 6.1: Gantt Chart (Incremental Model)

Sprint mapping (derived from Sewamandu commit history):

Sprint 1: Initial GharSewa setup, component structure, session/cookie auth, admin layout.

Sprint 2: SessionManager, admin certificate review, forgot-password & welcome email system.

Sprint 3: Rebrand to Sewamandu, booking status flow, concurrent-slot fix, reviews system, dashboard UI.

Sprint 4: Provider availability toggle, wallet, profile management, email OTP, optional 2FA & trusted devices.

Sprint 5: Map-based location picking, multi-provider booking, eSewa API trial, home/UI polish & deployment readiness.

Activities span multiple sprints where modules were refined iteratively, reflecting an incremental SDLC rather than a strictly sequential waterfall plan.